**Team one USSD 815 progress , on-progress, further works and Issues**  
 **1. Progress:**

* Instant Transfer to Other Bank(as Tester’s wish)
* Air time top up for both carriers
* Transfer to own
* End to end test handheld by just with one .exe(simple application) only
* Screen shoot captures for failed attempts after retries
* Time stamped Log file generation for each separate test
* Time stamped USSD Test Script status update results for each separate tests
* Structured code file format
* Connected devices automatic id , package and dialler activity capture

**On progress**

* Modulating test options
* Ui updates

**Issues**

* Service charges for Non instant transfer
* ATM Transfer costs Y \* 100 per test(due to we are testing in production where Y is number of accounts)
* Transfer to wallets service charges per test 23 ETB service charge excluding the transferred amount
* Bank account format for other banks(required for simple validation when filling Test parameters)
* Utility payment sim cards may not have bill at the time of test

**Further works**

* Utility paymens
* Wallet Transfers
* Fixing Bugs
* Finishing Modularizing test

**NB : For Further Discussion it is required to have a scheduled meeting**